## Slide 1: FirstLink Perspective
The People Side of the ctcLink Project

## Slide 2: Project Structure: Pillar Leads
Campus Solutions - Registrar
Financial Aid - Financial Aid Director
Finance - Director of Financial Services
Human Capital Management - HR Director

## Slide 3: Communication
Kickoff video - http://bit.ly/1aZPCLH
Video Blog - http://ctclink.tacomacc.edu
Weekly Status Report for Executive Staff
Regular Meetings with SME Groups

## Slide 4: Organizational Change Management
Business Process Diagram Analysis
Learning Communities
  Front-Line and Management Groups
  Issues shared between groups to assist in problem-solving
Notes: See processes of change rather than snapshots in the implementation of PeopleSoft.
Construct reciprocity networks to uncover new ideas, resources and business process that were previously unknown.
Develop a systems perspective that models that there are multiple levels of explanation in any complex situation to move beyond event thinking to generative organizational learning
Identify where leverage lies and where small changes requiring minimal effort will lead to lasting improvement

## Slide 5: Preparing Faculty and Students
Professional Development Day Presentation from ctcLink Staff
Create Catalog of “How To” Videos
Student Self-Service and Faculty Center Training for Campus Support Staff
Go Live Communication Strategy

## Slide 6: Staff Impact
Stress Levels Rising
  Timeline Compression
  Limited System Access for Reviewing Business Processes
  Concern Around Post-Go Live Workload
  Backfill
  Faculty Shock

## Slide 7: Questions?